**🌸 Maggie’s Pregnancy Spa – Website Review & Next Steps**

**✅ Completed Updates on Test Site (maggiesspa.vercel.app)**

1. **Women’s Fertility Page**
   * Clear split between **Bookable Treatments** (sessions you book for a date/time) and **Packages to Purchase** (giftable or bundled services that go into the cart).
   * This reduces confusion for users and improves conversions.
2. **Blog / Articles**
   * New **Articles Page** created with individual article detail views.
   * **Featured Articles** section added to the homepage for visibility and SEO.
   * Helps build trust, educate clients, and boost organic traffic.
3. **Mobile Optimization**
   * Menu simplified for smoother navigation.
   * Improved spacing and font hierarchy for readability.
   * Image cropping adjusted so visuals display consistently.
4. **404 Page**
   * Custom “Page Not Found” design added.
   * Friendly message + quick links back to **Home, Services, Booking, Contact**.
   * Prevents user drop-offs and improves overall user experience.
5. **Admin Area Facelift**
   * Modernized design starting from the login screen.
   * Cleaner dashboard with updated styling for easier use by staff.
6. **Nanyuki Location**
   * Nanyuki details (address, contact info) added to:
     + Contact page
     + Booking options (Karen or Nanyuki)
     + Footer section
   * Ensures new branch visibility across the site.

**👀 Areas to Review on the Test Site**

(Please click through each to confirm design & functionality)

* **Home Page** → Check for Nanyuki poster + Featured Articles section.
* **Services → Packages** → Test “Add to Cart” functionality.
* **Cart / Checkout** → Review the cart design, step-by-step flow, and payment demo.
* **Booking Page** → Select Karen or Nanyuki, proceed to payment → confirm **50% deposit option** displays.
* **Articles Page** → Open article details and confirm readability/formatting.
* **404 Page** → Enter a fake URL and confirm the error page loads with links.
* **Admin Area** → Log in via your link (maggiesspa.co.ke/login) and confirm refreshed styling is user-friendly.

**📝 Next Steps / Action Items**

1. **Payment Integration**
   * Confirm **KCB account details** for bank transfers.
   * Provide **M-Pesa Till or Paybill number** for mobile payments.
   * Developer to integrate payment flow with both options.
2. **Deposit Policy**
   * Approve the **50% deposit requirement** for bookings.
   * Developer to display this clearly on:
     + Booking confirmation screen
     + Cart/Checkout page
     + Terms & Conditions section
3. **Content & Media Updates**
   * Provide final text changes (service descriptions, package details, About Us updates).
   * Share any high-quality images or videos to replace placeholders.
   * Ensure tone is consistent (warm, professional, supportive).
4. **Nanyuki Services & Packages**
   * Provide the confirmed list of treatments and packages available at Nanyuki.
   * Developer to update the Services and Booking pages accordingly.
5. **Final Polish**
   * Double-check spacing, fonts, and image display across desktop & mobile.
   * Test all buttons, forms, and links (no broken paths).
   * Proofread for grammar, spelling, and consistency in brand tone.
6. **Go-Live Checklist**
   * Push all approved changes from **test site (vercel)** to **live site (maggiesspa.co.ke)**.
   * Re-test booking, cart, payment, and contact forms once live.
   * Set up basic analytics (Google Analytics / Meta Pixel) to track performance.

**📌 Summary**

The test site is looking polished with strong improvements for usability, professionalism, and client trust. Once payments, deposit policy, and Nanyuki packages are finalized, the site will be ready to go live confidently with these updates

Top of Form

Bottom of Form